

OlaJesu Enoch Proposal

Date: 10/01/2022

Proposal for: Sholanke Abiodun

Proposal by: OlaJesu Enoch

Mr Abiodun’s Mobile Application Specification

Mister Abiodun’s mobile application has the following specification’s;

Mobile app development Specifications

1. Expenses section (should entails the following).

A. Payment for inventory.

B. Staff salary.

C. Payment for equipment to the store.

Note: there should be a section to upload or attached receipt for any expenses incurred.

2. Sales section (should entails the following)

1. daily sales update from;

A. total credit and debit cards

B. total EBT

C. total cash sales

D. total in cash register

E. total

Total sales= A+B+c

F. Difference = Total in cash register - Total sales.

G. Total gallon sold.

H. Total gas sold.

I. Total debit and credit card.

3.Database (there should be a section for database).

4. Notification (the app should notify).

5. Chatting or call section. (End to end encryption).

6. Log in section

7. Admin access.

8. There should be a section where video can be sent by those that have access.

9. It should be connected to internet.

6 Report generation.

Mister Abiodun’s Goals and Objectives

* Translate Mister Abiodun’s vision into a valuable end product.
* Pair an intuitive user interface with an irresistible design that fits Mister Abiodun’s brand.
* Use extensive real-world testing to ensure Mister Abiodun’s application works perfectly on a variety of operating systems, devices, and software versions

If Mister Abiodun doesn’t invest in a mobile application developer dedicated to turning its ideas into a remarkable end product, it will waste time and money on an inferior application. This could damage Mister Abiodun’s brand and create a loss of market share to its competitors.

Meeting Mister Abiodun’s Mobile Application Needs

OlaJesu Enoch mobile application development services will deliver the following results for Mr. Abiodun:

* **Developed your vision into an irresistible application** – You have the vision; it’s our job to turn it into a reality. We’ll sit down with your team, listen to your ideas, and turn those ideas into a workable concept for a mobile application. Then our designers and developers will work together to give your concept life. You’ll get to watch as we transform your idea into a beautiful application, asking questions and offering feedback along the way. We won’t finish development until we test to make sure your application works perfectly on a wide variety of devices, operating systems, and software versions.
* **Launched your application and marketed it for maximum visibility** – A lot of application developers just create products and move on; they leave it up to the clients to figure out what to do next. We’ll leverage our extensive experience to make sure your application name is available in the App Store, launch your application, and help it reach as many people as possible.
* **Provided ongoing maintenance and support** – The application we develop for you should be functional and profitable for the long haul. That’s why our team, already intimately familiar with your application, will stick around for one month to help with maintenance, upgrades, and support. We’ll also train your team to take over these tasks at the end of the six-month period.

Recommended Services

To meet Mister Abiodun’s needs, as outlined above, we recommend the following services as part of this project:

**Mobile Application Concepting and Development**

**Extensive Mobile Application Testing**

OlaJesu Enoch will put the prototype of Mr. Abiodun’s application through a battery of tests. Instead of relying on the pristine conditions of lab testing, OlaJesu Enoch takes its tests into the real world and performs them on real devices instead of emulators. OlaJesu Enoch testing ensures the application works on both iOS and Android platforms, on a range of devices, and even on outdated software so every user can enjoy a seamless experience.

**Application Maintenance, Training, and Support**

Relying on its expertise and familiarity with Mr.Abioduns’s application, OlaJesu Enoch will offer application maintenance, minor upgrades, and support for a month period following the launch. OlaJesu Enoch will train Mr. Abiodun’s team to prepare it to handle these tasks at the conclusion of the period.

Why Choose OlaJesu Enoch ?

Mr. Abiodun only has a limited budget to turn its vision for an application into a reality, and it only gets one chance to make an unforgettable first impression on his brand. That’s why you want a developer like me to help you turn that vision into an irresistible application. My expertise, resources, and deep commitment to the craft make me the ideal choice to meet Mr. Abiodun’s development needs. I’ll bring the following strengths to our work for Mr. Abiodun:

* **I work in development sprints so you can see the progress in real-time and offer feedback** *–* We want to make sure you get exactly what you want. That’s why we work in short development “sprints.” You’ll be able to see the progress at the end of each two-week period to offer your feedback and make sure the product matches your vision.
* **I approach balances functionality and design** *–* I as a designer and developer understand the importance of both of design and development. This has made me have the experience in working together to deliver beautiful, functional applications; i’ll make these factors work together for you instead of forcing you to choose one over the other.

Statement of Work

Should Mr. Abiodun choose OlaJesu Enoch to execute this solution as proposed, our timeline and payment for this project is as follows:

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase** | **Activities** | **Completion** | **Payment** |
| **UI & UX Design** | Creating the app user interface. | 11/2weeks | N70,000 |
| **Front-end design of application** | Design of Mr. Abiodun’s mobile application is done here. | 11/2weeks | N70,000 |
| **Application Design and Development** | Design and development of Mr. Abiodun application done in biweekly “sprints”; ongoing progress assessment and feedback from Mr. Abiodun. | 11/2weeks | N180,000 |
| **Call & Video call** | Development of video call system into the application. | 11/2weeks | N120, 000 |
| **Application Testing** | Extensive real-world testing of the application prototype to ensure perfect functionality on different operating systems, devices, and software versions. | 1week | FREE |
| **Application Launch to play store and apple** | Launch of Mr. Abiodun’s application to play store and apple store. | 3days | $120 + $30 = $150 = N76,350 |
| **Maintenance, Training, and Support** | A free one month maintenance and technical support of Mr. Abiodun’s application; training of Mr. Abiodun’s team to handle activities. | 1month | FREE |
| **Hosting & Domain** | The fact that every hosting hosting plan has to have a specific domain name associated to it means that we have to buy both. | Every year | $49.88 +$13.98 = $63.86 = N32,504 |
| **Project Total** |  |  | N548, 926 |

**Note: The payment of each phase is to be made on the completion of each phase**

Projected Additional Costs

This are payments that will be incurred yearly;

|  |  |  |  |
| --- | --- | --- | --- |
| **Phase** | **Activities** | **Duration** | **Payment** |
| **Hosting & Domain** | The hosting and the domain has to be deducted yearly. | Every year | $49.88 +$13.98 = $63.86 = N32,504 |
| **Apple store yearly payment** | Annual payment for apple store | Every year | $120 = N61,080 |
| **Total** |  |  | N93,584 |

Next Steps

To take advantage of this proposal and proceed with the project as outlined, Mr.Abiodun next steps must be to

* Accept the proposal as-is
* Discuss desired changes with me
* Finalize and sign contract
* Submit initial payment of 30 percent of total project fee

Once completed, OlaJesu Enoch will cintact Mr. Abiodun to schedule a project launch meeting to make introductions and gather information before beginning the work.

We’re happy to make changes to project on Mr Abiodun’s request at any time, but may be subject to additional billing.

Terms and Conditions

Once project fee is paid in full to OlaJesu Enoch, any elements of text, graphics, photos, contents, trademarks, or other artwork furnished to Mr. Abiodun for inclusion in the application are owned by Mr. Abiodun.

Mr Abiodun will have full access to the source code of the application once launched.

The application will be able to work effectively on both ios devices and android devices.

OlaJesu Enoch assumes Mr. Abiodun has permission from the rightful owner to use any code, scripts, data, and reports are provided by Mr. Abiodun for inclusion in its materials, and will hold harmless, protect, and defend OlaJesu Enoch from any claim or suit arising from the use of such work.

OlaJesu Enoch retains the right to display graphics and other web content elements as examples of their work in their portfolio and as content features in other projects.

This agreement becomes effective only when signed by Mr. Abiodun and OlaJesu Enoch.

The agreement contained in this contract constitutes the sole agreement between Mr. Abiodun and the OlaJesu Enoch.

|  |  |
| --- | --- |
| **Agreed By;**    Signature:    Name: Sholake Abiodun | Signature:    Name: OlaJesu Enoch |